Affirmation of Commitments Review Team

Accountability and Transparency

Sub-team #4:  Independent Review of Board Decisions

Draft Time Line for Working Group Deliverables

Aug 2010:

- Finalize and Approve Methodology

  - Existing Mechanisms (Reconsideration, Ombudsman, Independent Review)

  - Evaluation Criteria

  - Proposed Mechanisms

    - Consider whether these should be omitted?

  - Implementation Status & Compatibility

  - Limits to Board Review methods under California Law (Larry)

- Review Community Input

  - Fiona’s index of Public Comments

    - Identify and Analyze those targeting WG4

    - Include as addendum to final report / recommendations

  - Feedback during Brussels

  - Additional Materials request from Ombudsman

  - Additional Materials request from ICANN Staff

  - Continued Input Received during the course of WG4, and archiving this for future AoC Review Teams

Beijing Meeting:

- Progress Report

  - Working Hypotheses

  - Interim Findings

Sep 2010:

- Draft Findings

- Draft Recommendations

Oct 2010:

- Review Berkman Report

- Integrate Recommendations with Berkman Report

- Prepare Final report to Group