| Study Area/Topic | X-ref to study proposals | Specific studies defined (work in progress) | Current status |
| --- | --- | --- | --- |
| WHOIS Misuse Extent to which publicly displayed WHOIS data is misused | Study # 1, #14, #21 GAC data set 2 | Experimental: register domains and measure spam Descriptive: study misuse incidents reported by registrants | RFP released – deadline 27 Nov 2009. 3 responses were received, staff analysis is underway. |
| WHOIS Registrant Identification Study | GAC 5, GAC 6 #13a, #18 GAC 9, GAC 10 | Gather info about how registrants are identified. Correlate such identification with use of proxy/privacy services. | RFP released – deadline 23 Dec 2009. 5 responses were received, staff analysis is underway. |
| Proxy and privacy services | #13b, #13c, #17 GAC 1, GAC 11 #3, #19, #20 | Relationship between use of proxies and abuse, if any (“Abuse” Study) Proxy responses to information requests (“Reveal” study) | RFP terms of reference are being developed. The schedule for these has been delayed, now hoping to release RFPs in February. |
| Impact of non-ASCII registration information on accuracy and readability | Previously Study #11 | Technical analysis of how entry of non-ASCII registration information is displayed by various client-side software. Analysis would examine and recommend methods to display WHOIS contact information. | On hold pending work of the SSAC-GNSO Internationalized Registration Data Working Group. |
| WHOIS service requirements | Separate request-7 May | Compile a list of WHOIS service requirements based on current + previous policy discussions | Compilation of service requirements is underway, next step is to share draft with SOs/ACs for input. Targeting first draft by Nairobi. |

Note:  Study areas 1-4 reflect all the studies initially requested by the GNSO Council 4 March, 2009.  Study area 5 was requested by the Council 7 May, 2009