| **Name** | **Current Priority** | **Current Status (Pre-Istanbul)** | **Proposed Status (Post-Istanbul)** | **Links with / Dependencies** | **Remaining Issues to Addressed** | **Deadline for delivering recommendations** |
| --- | --- | --- | --- | --- | --- | --- |
| DT A – SLEs | 1 | Submitted | Provisionally Completed | C, M, N / D | * SLEs for emergencies (to be dealt with by DT M)
* Subject to confirmation that proposed SLEs are workable by IANA staff & Root Zone Maintainer
 | N/A |
| DT B – IAP for ccTLDs | 1 | In Progress | In Progress |  |  | 10 April |
| DT C – CSC | 1 | Submitted | In Progress | J, H, N / A, D, M | * Input DT H (.INT) needed, to determine whether CSC has role in oversight .INT
* Development of a specific escalation path (Pending output of Design Team M – escalation
* Management of Periodic Reviews of the IANA Functions and the IANA Statement of Work (Pending output of Design Team N)
* Incorporate SLA/SLE inputs of Design Team A
* Management of IDN Repository Issues (TBD)
* Consider input received in Istanbul, especially with regards to composition, charter and indemnification.
 | 10 April |
| DT D - Authorization | 1 | Submitted | Provisionally Completed | F | Consider whether additional verifications steps need to be put in place – to be done by DT F |  |
| DT E – SAC69 | 1 | Submitted  | Completed | Red Team | Share SAC69 analysis with Red Team |  |
| DT F – Relationship | 1 | Not started | In Progress | / D | * Complete scoping document
* Review recommendations of A and D as a starting point
 | 10 April |
| DT G – IANA IPR | 2 | To be started | To be started |  |  |  |
| DT H - .INT | 2 | To be started | To be started |  |  |  |
| DT I – Competition | 2 | To be started | To be started |  |  |  |
| DT J – Conflict of Interest | 2 | To be started | To be started |  | Issue that could be dealt with by DT CSC? |  |
| DT K – OFAC | 2 | To be started | To be started |  |  |  |
| DT L – Transition | 1 | Ongoing | Ongoing |  | * Issues related to the transfer of [IANA.org](http://iana.org/) (to be moved to the end of DT-L’s work queue
* IANA Functions registry data
* Root Zone Automation System
* Historical Data relating to IANA requests
* Secure Notification System
* Root KSK Transition Process (pending the DIDP release)
* Management of Transition Process
 | 10 April |
| DT M – Escalation | 1 | Submitted | Ongoing | A, C | * Consider input received during Istanbul F2F meeting
* Review DT A & DT C recommendations in relation to escalation and confirm the roles as envisioned for the CSC as well as ensure that these align with the DT M recommendations
* Finalize proposed escalation mechanisms for CWG review
* Confirm alignment with CCWG mechanisms
 | 10 April |
| DT N – Review | 1 | In progress | In progress | A, C | * Review other DTs recommendations as well as input received from direct customers in relation to reviews
 | 10 April |
| DT O (NEW) – IANA Budget | 1  |  | To start |  | * Complete scoping document
* Consider CWG requirements in relation to IANA budget reporting (which could potentially be transmitted to CCWG?)
 | 10 April |
| Red Team |  |  |  |  | Staff to review RFP 4 work / SAC 69 and put together initial outline to facilitate Red Team’s work | 10 April |