| **Name** | **Current Priority** | **Current Status (Pre-Istanbul)** | **Proposed Status (Post-Istanbul)** | **Links with / Dependencies** | **Remaining Issues to Addressed** | **Deadline for delivering recommendations** |
| --- | --- | --- | --- | --- | --- | --- |
| DT A – SLEs | 1 | Submitted | Provisionally Completed | C, M, N / D | * SLEs for emergencies (to be dealt with by DT M) * Subject to confirmation that proposed SLEs are workable by IANA staff & Root Zone Maintainer | N/A |
| DT B – IAP for ccTLDs | 1 | In Progress | In Progress |  |  | 10 April |
| DT C – CSC | 1 | Submitted | In Progress | J, H, N / A, D, M | * Input DT H (.INT) needed, to determine whether CSC has role in oversight .INT * Development of a specific escalation path (Pending output of Design Team M – escalation * Management of Periodic Reviews of the IANA Functions and the IANA Statement of Work (Pending output of Design Team N) * Incorporate SLA/SLE inputs of Design Team A * Management of IDN Repository Issues (TBD) * Consider input received in Istanbul, especially with regards to composition, charter and indemnification. | 10 April |
| DT D - Authorization | 1 | Submitted | Provisionally Completed | F | Consider whether additional verifications steps need to be put in place – to be done by DT F |  |
| DT E – SAC69 | 1 | Submitted | Completed | Red Team | Share SAC69 analysis with Red Team |  |
| DT F – Relationship | 1 | Not started | In Progress | / D | * Complete scoping document * Review recommendations of A and D as a starting point | 10 April |
| DT G – IANA IPR | 2 | To be started | To be started |  |  |  |
| DT H - .INT | 2 | To be started | To be started |  |  |  |
| DT I – Competition | 2 | To be started | To be started |  |  |  |
| DT J – Conflict of Interest | 2 | To be started | To be started |  | Issue that could be dealt with by DT CSC? |  |
| DT K – OFAC | 2 | To be started | To be started |  |  |  |
| DT L – Transition | 1 | Ongoing | Ongoing |  | * Issues related to the transfer of [IANA.org](http://iana.org/) (to be moved to the end of DT-L’s work queue * IANA Functions registry data * Root Zone Automation System * Historical Data relating to IANA requests * Secure Notification System * Root KSK Transition Process (pending the DIDP release) * Management of Transition Process | 10 April |
| DT M – Escalation | 1 | Submitted | Ongoing | A, C | * Consider input received during Istanbul F2F meeting * Review DT A & DT C recommendations in relation to escalation and confirm the roles as envisioned for the CSC as well as ensure that these align with the DT M recommendations * Finalize proposed escalation mechanisms for CWG review * Confirm alignment with CCWG mechanisms | 10 April |
| DT N – Review | 1 | In progress | In progress | A, C | * Review other DTs recommendations as well as input received from direct customers in relation to reviews | 10 April |
| DT O (NEW) – IANA Budget | 1 |  | To start |  | * Complete scoping document * Consider CWG requirements in relation to IANA budget reporting (which could potentially be transmitted to CCWG?) | 10 April |
| Red Team |  |  |  |  | Staff to review RFP 4 work / SAC 69 and put together initial outline to facilitate Red Team’s work | 10 April |