Draft IRTP Part D Working Group Work Plan & Timeline (updated 26 February 2013)

| Target Date | What | Deliverable / Topic for Discussion | Who |
| --- | --- | --- | --- |
| 25 February | IRTP Part D WG Meeting | Inaugural Meeting | All |
| 4 March | IRTP Part D WG Meeting | Discuss draft Work Plan & WG approach Discuss draft SG/C Input Template & SO/AC outreach message Discuss scheduling of Beijing F2F Meeting Identify needs for training / information gathering | All |
| 11 March | IRTP Part D WG Meeting | Finalize Work Plan & WG approach Finalize SG/C Input Template & SO / AC outreach message | All |
| 12 March | Send out SG/C Input Template & SO/AC outreach message |  | Staff |
| 18 March | IRTP Part D WG Meeting | Establish approach to tackle Charter Questions Start initial review of Charter Questions | All |
| 25 March | IRTP Part D WG Meeting | Continue review of Charter Questions | All |
| 1 April | IRTP Part D WG Meeting | F2F Meeting Prep | All |
| 8 April | IRTP Part D Face-to-Face meeting at the ICANN meeting in Beijing | Work Session? | All |
| 15 April | IRTP Part D WG Meeting | Review of Beijing Meeting Review and update work plan for this set of WG meetings Continue review of Charter Questions | All |
| 16 April | Deadline for SG/C/SO/AC input |  |  |
| 22 April | IRTP Part D WG Meeting | Start reviewing SG/C/SO/AC comments | All |
| 29 April | IRTP Part D WG Meeting | Continue reviewing SG/C/SO/AC comments | All |
| 6 May | IRTP Part D WG Meeting | Continue reviewing SG/C/SO/AC comments | All |
| 13 May | IRTP Part D WG Meeting | Continue reviewing SG/C/SO/AC comments | All |
| 20 May | IRTP Part D WG Meeting | Finalize review of SG/C/SO/AC comments | All |
| 27 May | IRTP Part D WG Meeting | Discussion on open issues & development of draft recommendations | All |
| 3 June | IRTP Part D WG Meeting | Discussion on open issues & development of draft recommendations Review Initial Report | All |
| 10 June | IRTP Part D WG Meeting | Checkpoint to review work achieve and schedule ahead | All |
| 17 June | IRTP Part D WG Meeting | Discussion on open issues & development of draft recommendations Review Initial Report | All |
| 24 June | IRTP Part D WG Meeting | Discussion on open issues & development of draft recommendations Review Initial Report | All |
| 1 July | IRTP Part D WG Meeting | Discussion on open issues & development of draft recommendations Review Initial Report | All |
| 8 July | IRTP Part D WG Meeting | Planning for Workshop at the ICANN meeting in Durban and other face to face meeting activities as necessary | Staff, All |
| 15 July | IRTP Part D Workshop at ICANN Meeting in Durban to present Initial Report to the Community | Present Draft Initial Report Community outreach as appropriate F2F Work Session, if needed | All |
| 22 July | IRTP Part D WG Meeting | Finalize Initial Report Review Durban Meeting | All |
| 22 July | Publication of IRTP Part D Initial Report & Opening of Public Comment Forum |  | Staff |
| 29 July | IRTP Part D WG Meeting | review / discussion of open item Review deliverables / work plan for this set of WG meetings | All |
| 5 August | IRTP Part D WG Meeting | Start review of comments received to date | All |
| 5 August | IRTP Part D WG Meeting | Continue review of comments received to date | All |
| 12 August | IRTP Part D WG Meeting | Continue review of comments received to date | All |
| 19 August | IRTP Part D WG Meeting | Continue review of comments received to date | All |
| 26 August | IRTP Part D WG Meeting | Continue review of comments received to date |  |
| 26 August | Closing of public comment period on Initial Report/Summary & Analysis Prep |  | Staff |
| 2 September | IRTP Part D WG Meeting | review / discussion of any open items | All |
| 9 September | IRTP Part D WG Meeting | Checkpoint to review work achieve and schedule ahead | All |
| 16 September | IRTP Part D WG Meeting | Continue review of comments received | Staff |
| 23 September | IRTP Part D WG Meeting | Continue deliberations on open issues identified in the Initial Report | All |
| 30 September | IRTP Part D WG Meeting | Continue deliberations on open issues identified in the Initial Report Review draft Final Report | All |
| 14 October | IRTP Part C WG Meeting | Continue deliberations on open issues identified in the Initial Report Review draft Final Report | All |
| 21 October | IRTP Part D WG Meeting | Continue deliberations on open issues identified in the Initial Report Review draft Final Report | All |
| 28 October | IRTP Part D WG Meeting | Review draft Final Report and address any remaining issues | All |
| 4 November | IRTP Part D WG Meeting | Review draft Final Report and address any remaining issues | All |
| 5 November (GNSO Deadline for Buenos Aires) | Publication of IRTP Part D Final Report and submission to the GNSO Council |  | Staff |