**CSC Findings of IANA Naming Function Performance Report for the Month of**

**August 2019**

Date: 18 September 2019

**Overall Finding**

The CSC completed review of the August 2019 IANA Naming Function Performance Report and finds that PTI’s performance for the month was:

Satisfactory- PTI met the service level agreement at 98.4% for the month of August 2019. The missed service level agreement was satisfactorily explained and not an indication of a performance issue:

• Technical Check (Retest)

**Metrics That the CSC is Tracking Closely**

Currently, there are no metrics requiring close tracking.

**SLA metrics that are in the process of being changed**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Metric | Current SLA | Actual Performance | Proposed Adjusted SLA | Explanation | Implementation Status |
| Publication of LGR/IDN Tables:Validation and Reviews: Time to confirm that a submission is well-formed or send it back for remediation. | none | N/A | Threshold: ≤ 5 daysType: MaxBreach: 90%Period: MonthMechanism: Publish in dashboard | Tables already published; new SLA will set a metric for them | Approved by CSC & PTI; pending approval of ccNSO & GNSO Councils October 2019, with estimated implementation 01 December 2019 |
| Publication of LGR/IDN Tables:Implementation: Time from the point at which the request is ready for implementation until request completion. | None | N/a | Threshold: ≤ 7 daysType: MaxBreach: 90%Period: MonthMechanism: Publish in dashboard | See above | See above |
| ccTLD Delegation/Transfer: Validation and Reviews | 100% within 60 days, measured monthly | 40-90 days | Remove | Time it takes staff to review and analyze documentation, write the findings report and complete all other staff processes involved  in the request from beginning to end. | Approved by CSC & PTI to go into Public Comment which will occur by 14 October 2019 to allow discussions to take place at ICANN66 |
| ccTLD Delegation/Transfer: Validation and Reviews after each submission | No current SLA | New SLA | 100% within 14 days, measured monthly | Time it takes staff to process the information included in each documentation submission, and respond to the requester describing deficiencies if necessary. | See above |
| ccTLD Delegation/Transfer:Report Creation | No current SLA | New SLA | 100% within 21 days, measured monthly | Time it takes for staff to finalize a delegation or transfer report to be submitted for review and publication. | See above |
| ccTLD Delegation/Transfer: Number of interactions or clarifications with customer | No current SLA | Informational only | Informational only | Tracks the number of interactions with the customer as an indication of the quality of the request. | See above |

**Report of Escalations**

No new escalations have been received during this reporting period.

**IANA Naming Function Performance Report August 2019**

The IANA Naming Function Monthly Performance Reports are available at:

https://www.iana.org/performance/csc-reports