**Latin Generation Panel (GP) Meeting  
Notes from the meeting on 26 September 2019**

Meeting Attendees (in alphabetical order)

GP members:

1. Bill Jouris
2. Dennis Tan
3. Hazem Hezzah
4. Mats Dufburg
5. Meikal Mumin
6. Michael Bullard
7. Mirjana Tasić

Staff:

1. Pitinan Kooarmornpatana
2. Sarmad Hussain

Meeting Notes

1. **The response letter to the IP’s Greek-Lain cross script variant query.** It was agreed to give members a few days to rate the four set added due to the Greek LGR proposal; then Mirjana will conclude and response to the IP.
2. **Sharp S vs SS.** Meikal volunteered to finalize the text in section 6.7.2 based on the draft from Michael and other discussions that had been taken place for the past few months. Dennis volunteered to finalize the relevant Appendix before the next meeting.
3. **Submission of the next version.** The GP agreed to submit the next version of the proposal to the IP by 10 October 2019. The report will include GP’s analysis and conclusions as much as available. The remaining open issues will be included in the next version. Meikal requested the GP members to resend the homework from previous meetings to him.
4. **Next F2F meeting.** The GP discussed the possible time-slots and requested ICANN staff to check the meeting constrains and create a doodle poll for the possible time slots during early December, late January, and early February.
5. **Preparation for ICANN66.** Two presentations were being prepared for the relevant meetings for the GP; a seven-minute short update during the IDN Program Update session, and a 15-minutes presentation during the Latin GP and the IP meeting. Pitinan will initiate a draft and share with Mirjana. In addition, the GP was informed that a joint meeting between Cyrillic-Greek-Latin GPs and the IP was being planned
6. Next meeting is 3 October 2019 at 16:00 UTC

Action Items

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Action Items** | **Owner** |
| *1* | *Rate the four additional variants added due to the Greek LGR proposal* | ALL |
| *2* | *Conclude the letter and response to the IP* | MT |
| *3* | *Finalize section 6.7.2 along with the overall Latin LGR proposal version 5* | MM |
| *4* | *Resend the homework from previous meetings to Meikal* | ALL |
| *5* | *Finalize the Appendix: IDNA Compatibility: Latin Small Letter Sharp S (ß) U+00DF* | DT |
| *6* | *Create a doodle poll for a F2F meeting schedules* | PK |
| *7* | *Share the draft of presentations to Mirjana* | PK |