**Neo-Brahmi Generation Panel (GP) Meeting**

**Notes from meeting on 15 February 2018**

Meeting Attendees (in alphabetical order)

GP members:

1. Ajay Data
2. Anivar A. Aravind
3. Atiur Rahman Khan
4. U.B. Pavanaja

Staff:

1. Akanksha
2. Pitinan Kooarmornpatana

Meeting Notes

The GP discussed the following agenda items:

1. **Progress on Bengali proposals.** The GP was informed that the code point repertoire analysis and the variant analysis has been finished. The Whole Labe Evaluation rules is underway as there are substantively different from the Devanagari. The first draft of the proposal should be ready to share with the GP by 28 February 2018.
2. **Progress on Malayalam proposals.** The GP was informed that the proposal is 80% done. The initial draft of the proposal will be shared with the GP by 20 February 2018 for the revision on WLE rules. And based on the feedback, the first draft of the proposal should be ready to share with the GP by 24 February 2018.
3. **AOB**
   1. Due to all scripts has presented their updates. The additional NBGP call on 16 February 2018 will be cancelled.

Action Items

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Action Items** | **Owner** |
| *1* | *Finalize the first draft of Bengali proposal and share with the GP by 28 February 2018* | AR |
| *2* | *Share the initial draft of Malayalam with the GP for feedback on WLE rules by 20 February 2018.  Finalize the first draft and share with the GP by 24 February 2018* | AA |